PROCONTRACT

Contract Intelligence & Management System

EXECUTION PLAN

Version 1.0

March 2026

Confidential

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. System Architecture Overview	4

2.1 High-Level Architecture	4

2.2 AI Provider Strategy (Online/Offline)	4

2.3 Technology Stack	4

3. Clause Classification Taxonomy	6

4. Phase 1: Document Ingestion & Clause Extraction	7

4.1 Module Breakdown	7

4.2 Key Design Decisions	7

4.3 Streamlit UI: Dashboard + Upload	7

5. Phase 2: Clause Classification & Filtering	9

5.1 Module Breakdown	9

5.2 Classification Strategy	9

5.3 Streamlit UI: Clause Browser	9

6. Phase 3: Favorability Analysis	10

6.1 Module Breakdown	10

6.2 Scoring Methodology	10

6.3 Streamlit UI: Party Analysis	10

7. Phase 4: Clause Modification Engine	11

7.1 Module Breakdown	11

7.2 Modification Modes	11

7.3 Streamlit UI: Modification Workshop	11

8. Phase 5: Reporting & Export	12

8.1 Report Types	12

8.2 Module Breakdown	12

9. Project Directory Structure	14

10. Project Timeline	15

11. Key Design Decisions (Resolved)	16

12. Risk Mitigation	17

13. Immediate Next Steps	18

# 1. Executive Summary

ProContract is an intelligent contract analysis and management system that automates the review, classification, and optimization of legal contracts. It supports both online (cloud AI) and offline (local AI) operation modes, following the same provider pattern established in ProRFP.

The system ingests contracts in any format (PDF, DOCX, TXT), identifies all parties, dissects every clause, categorizes them across multiple dimensions, scores each clause for party favorability, and provides AI-powered clause modifications with a full change report for acceptance or rejection.

Target Users: Legal teams, procurement departments, contract managers, business development teams, and anyone who reviews or negotiates contracts.

Core Value: Reduces contract review time by 70-80%, surfaces hidden risks, and provides negotiation-ready alternative clauses.

# 2. System Architecture Overview

## 2.1 High-Level Architecture

The system follows a pipeline architecture with five core modules, each independently testable and deployable:

- Contract Parser — Ingests documents (PDF/DOCX/TXT), extracts raw text, identifies structure, segments into individual clauses, and detects all parties to the contract.

- Clause Classifier — Assigns each clause to one or more categories (Commercial, Legal, Obligatory, Critical, Inconsequential, Malicious, Unnecessary) with confidence scores.

- Favorability Engine — Analyzes each clause to determine which party it benefits (Party 1, Party 2, Party 3, or Neutral) and assigns risk ratings.

- Modification Engine — Generates alternative clause language to rebalance the contract toward a selected party, with three modes: Balanced, Favor Party X, and Aggressive.

- Report Builder — Produces clause-wise change reports, full contract comparison documents, and executive summaries for review and accept/reject workflow.

## 2.2 AI Provider Strategy (Online/Offline)

Following the ProRFP provider factory pattern, the system supports multiple AI backends:

| Mode | Provider | Best For | Trade-off |
| --- | --- | --- | --- |
| Offline | Ollama (Llama 3, Mistral) | Confidential contracts, air-gapped environments | Slower, less accurate on complex clauses |
| Offline | LM Studio (any GGUF model) | Desktop users, custom models | Depends on model choice |
| Online | Google Gemini | Highest accuracy, large contracts | Data leaves machine, API costs |
| Online | OpenAI / Claude API | Alternative cloud option | Same as Gemini |
| None | Rule-based only | Quick scan, no AI dependency | Limited to pattern matching |

## 2.3 Technology Stack

- Backend: Python 3.11+

- Web Framework: Streamlit (consistent with ProRFP)

- Document Parsing: PyMuPDF (PDF), python-docx (DOCX), pdfplumber (tables)

- AI Integration: LangChain for provider abstraction, same factory pattern as ProRFP

- Data Models: Pydantic v2 for all schemas

- Storage: SQLite for session data, JSON for clause registry

- Report Generation: python-docx for DOCX reports, openpyxl for Excel

# 3. Clause Classification Taxonomy

Each clause is assigned a primary category and optional secondary category. The system uses 8 high-level filter categories designed for practical contract review:

| Category | What It Covers | Examples |
| --- | --- | --- |
| Commercial | Payment terms, pricing, price escalation, penalties, SLAs, performance benchmarks, delivery schedules | Payment within 30 days, price revision clauses, liquidated damages |
| Legal | Governing law, jurisdiction, dispute resolution, arbitration, liability, indemnification, warranties | Arbitration in Singapore, liability caps, warranty disclaimers |
| Obligatory | Mandatory deliverables, compliance requirements, regulatory obligations, reporting duties | GDPR compliance, audit rights, mandatory insurance |
| Critical | Termination, IP ownership, exclusivity, non-compete, change of control, force majeure | IP assignment on termination, exclusivity periods |
| Confidentiality | NDA terms, data handling, information security, permitted disclosures | Confidentiality survives 3 years post-termination |
| Inconsequential | Boilerplate that rarely impacts negotiations: notices, counterparts, severability, entire agreement | Notices by registered post, executed in counterparts |
| Unnecessary/Removable | Redundant clauses, outdated references, duplicated obligations, irrelevant schedules | Duplicate indemnity clauses, obsolete annexures |
| Malicious/Red Flag | One-sided penalty clauses, unlimited liability, hidden auto-renewal, unilateral amendment rights, non-mutual NDAs | Unlimited personal liability, auto-renewal without notice |

Each clause also receives a Criticality Score (1-5) and a Negotiability Rating (Low / Medium / High) indicating how likely the counterparty is to accept changes.

# 4. Phase 1: Document Ingestion & Clause Extraction

Duration: 3-4 weeks

Goal: Upload any contract, extract text, segment into clauses, identify all parties.

## 4.1 Module Breakdown

| Module | Tasks | Duration | Dependency |
| --- | --- | --- | --- |
| contract_parser/extract.py | PDF text extraction (PyMuPDF), DOCX extraction (python-docx), TXT fallback, OCR for scanned PDFs (Tesseract) | 1 week | None |
| contract_parser/segment.py | Hybrid clause segmentation: regex for numbered clauses + AI for narrative contracts. Output: list of Clause objects with ID, text, heading, page ref | 1.5 weeks | extract.py |
| contract_parser/parties.py | Party detection from preamble, signature blocks, and defined terms. Supports 2+ parties. User can rename/reassign | 1 week | extract.py |
| data_model/schema.py | Pydantic models: Contract, Clause, Party, ClauseCategory, FavorabilityScore | 0.5 weeks | None |

## 4.2 Key Design Decisions

- Clause Segmentation: Hybrid approach. Rule-based regex handles well-structured contracts (numbered 1.1, 1.2, etc.). AI fallback handles narrative-style contracts without clear numbering. The AI provider determines which approach is used based on document structure detection.

- Party Detection: Parse the recitals/preamble section first. Look for patterns like 'hereinafter referred to as'. Fallback to signature block analysis. User always has final say on party labeling.

- Defined Terms: Build a definitions map from the Definitions clause. Cross-reference throughout the contract for context enrichment.

## 4.3 Streamlit UI: Dashboard + Upload

- File upload widget accepting PDF, DOCX, TXT

- AI provider selector (Ollama / LM Studio / Gemini / None)

- Contract metadata display (parties, date, type, governing law)

- Party renaming interface

- Processing progress bar with stage indicators

# 5. Phase 2: Clause Classification & Filtering

Duration: 2-3 weeks

Goal: Classify every clause into categories, assign criticality scores, and enable filtering.

## 5.1 Module Breakdown

| Module | Tasks | Duration | Dependency |
| --- | --- | --- | --- |
| classifier/categorize.py | AI-based classification into 8 categories. Each clause gets primary + optional secondary category. Rule-based fallback using keyword matching for offline/no-AI mode | 1.5 weeks | Phase 1 |
| classifier/criticality.py | Score each clause 1-5 for criticality. Combine AI judgment with heuristics (e.g., liability clause = auto 4+, notices clause = auto 1-2) | 0.5 weeks | categorize.py |
| classifier/red_flags.py | Dedicated scanner for malicious/unusual clauses: unlimited liability, unilateral rights, hidden auto-renewal, non-mutual obligations, penalty clauses without caps | 1 week | categorize.py |

## 5.2 Classification Strategy

The classifier uses a two-pass approach:

- Pass 1 (Rule-Based): Keyword and pattern matching assigns preliminary categories. This works even in fully offline/no-AI mode and provides a baseline.

- Pass 2 (AI-Enhanced): The AI provider refines classifications, resolves ambiguous clauses (e.g., a clause that is both Commercial and Legal), and provides confidence scores. The AI also detects malicious patterns that keyword matching would miss.

## 5.3 Streamlit UI: Clause Browser

- Full clause list with multi-select category filters

- Filter by: Category, Criticality (1-5), Red Flag status

- Search within clauses

- Click-to-expand clause detail view with original text, category rationale, and criticality explanation

- Color-coded badges: Red (Malicious), Orange (Critical), Yellow (Commercial), Blue (Legal), Green (Inconsequential), Gray (Removable)

# 6. Phase 3: Favorability Analysis

Duration: 2-3 weeks

Goal: Score each clause for which party it benefits, assess risk exposure, and provide an overall contract balance view.

## 6.1 Module Breakdown

| Module | Tasks | Duration | Dependency |
| --- | --- | --- | --- |
| favorability/scorer.py | Per-clause party scoring: Strongly Favors Party 1 / Moderately Favors Party 1 / Neutral / Moderately Favors Party 2 / Strongly Favors Party 2. Supports multi-party contracts | 1.5 weeks | Phase 2 |
| favorability/risk.py | Risk assessment per party per clause: exposure type (financial, operational, legal, reputational), severity (low/medium/high/critical), capped vs uncapped liability | 1 week | scorer.py |
| favorability/balance.py | Overall contract balance calculator: aggregated favorability across all clauses, section-by-section balance, and visual balance meter | 0.5 weeks | scorer.py |

## 6.2 Scoring Methodology

Favorability is assessed using a 5-point scale per clause per party. The AI evaluates based on:

- Who bears the obligation vs. who receives the benefit

- Whether rights are mutual or one-sided

- Whether protections (liability caps, indemnities) are reciprocal

- Whether termination and exit rights are balanced

- Whether penalties and remedies are proportionate

## 6.3 Streamlit UI: Party Analysis

- Overall balance meter (visual gauge showing contract tilt)

- Side-by-side party comparison: favorable clauses per party

- Filter clauses by favorability (show only clauses favoring Party 1, etc.)

- Risk heatmap: clause vs. risk type matrix

- Top 5 most imbalanced clauses highlighted

# 7. Phase 4: Clause Modification Engine

Duration: 3-4 weeks

Goal: Generate alternative clause language to rebalance the contract, with accept/reject workflow.

## 7.1 Module Breakdown

| Module | Tasks | Duration | Dependency |
| --- | --- | --- | --- |
| modifier/redrafter.py | AI-powered clause rewriting in three modes: Balanced (neutral), Favor Party X (tilted), Aggressive (maximum leverage). Each redraft maintains legal validity and structure | 2 weeks | Phase 3 |
| modifier/negotiation.py | Generate negotiation notes per clause: why the change matters, what the counterparty might push back on, suggested fallback positions, industry-standard benchmarks | 1 week | redrafter.py |
| modifier/diff.py | Clause-level diff engine: original vs. modified side-by-side, with word-level change highlighting. Tracks all modifications for the change report | 1 week | redrafter.py |

## 7.2 Modification Modes

- Balanced: Rewrites one-sided clauses to be mutually acceptable. Adds reciprocal obligations, mutual caps, and balanced termination rights. Suitable for fair negotiations.

- Favor Party X: Rewrites clauses to shift advantage toward the selected party while remaining commercially reasonable. Does not create obviously unfair terms.

- Aggressive: Maximum protection for the selected party. May include terms the counterparty is likely to reject but establishes a strong opening position.

## 7.3 Streamlit UI: Modification Workshop

- Select target party for optimization

- Choose modification mode (Balanced / Favor / Aggressive)

- Clause-by-clause review: original on left, modified on right

- Accept / Reject / Edit toggle per clause

- Bulk accept/reject by category

- Real-time preview of modified contract

# 8. Phase 5: Reporting & Export

Duration: 2-3 weeks

Goal: Generate comprehensive reports and export the modified contract with tracked changes.

## 8.1 Report Types

| Report | Contents | Format | Available From |
| --- | --- | --- | --- |
| Clause Register | Excel spreadsheet: every clause with ID, text, category, criticality, favorability, risk, modification status | XLSX | Phase 2+ |
| Analysis Report | Executive summary: contract balance, top risks, red flags, key observations, party-wise exposure | DOCX / PDF | Phase 3+ |
| Change Report | Clause-wise list of all proposed modifications: original text, modified text, rationale, accept/reject status | DOCX | Phase 4+ |
| Modified Contract | Full contract with accepted changes applied. Can include tracked changes (insertions/deletions visible) or clean version | DOCX | Phase 4+ |
| Negotiation Playbook | Per-clause negotiation guide: talking points, fallback positions, industry benchmarks, counterargument preparation | DOCX | Phase 4+ |

## 8.2 Module Breakdown

| Module | Tasks | Duration | Dependency |
| --- | --- | --- | --- |
| reports/clause_register.py | Generate Excel with openpyxl: clause ID, heading, full text, category, criticality, favorability per party, risk level, modification status | 0.5 weeks | Phase 2 |
| reports/analysis_report.py | DOCX report: executive summary, balance analysis, risk matrix, red flag list, recommendations | 1 week | Phase 3 |
| reports/change_report.py | DOCX with clause-wise changes: original, modified, rationale, and accept/reject status column | 1 week | Phase 4 |
| reports/modified_contract.py | Reconstruct contract DOCX with tracked changes (using python-docx tracked changes XML) for accepted modifications | 1 week | Phase 4 |

# 9. Project Directory Structure

ProContract/

├── main.py                        # CLI entry point

├── streamlit_app.py                # Web UI entry point

├── config.py                       # Settings, AI provider config

├── .env                            # API keys (gitignored)

├── requirements.txt

├── contract_parser/

│   ├── __init__.py

│   ├── extract.py              # PDF/DOCX/TXT text extraction

│   ├── segment.py              # Clause segmentation (hybrid)

│   ├── parties.py              # Party identification

│   └── definitions.py          # Defined terms resolver

├── classifier/

│   ├── __init__.py

│   ├── categorize.py           # 8-category classification

│   ├── criticality.py          # Criticality scoring (1-5)

│   └── red_flags.py            # Malicious clause detector

├── favorability/

│   ├── __init__.py

│   ├── scorer.py               # Per-clause party scoring

│   ├── risk.py                 # Risk assessment engine

│   └── balance.py              # Overall balance calculator

├── modifier/

│   ├── __init__.py

│   ├── redrafter.py            # AI clause rewriting (3 modes)

│   ├── negotiation.py          # Negotiation notes generator

│   └── diff.py                 # Clause diff engine

├── reports/

│   ├── __init__.py

│   ├── clause_register.py      # Excel export

│   ├── analysis_report.py      # Executive summary DOCX

│   ├── change_report.py        # Clause-wise change report

│   └── modified_contract.py    # Tracked changes DOCX

├── ai_providers/

│   ├── __init__.py

│   ├── base_provider.py        # Abstract base class

│   ├── gemini_provider.py      # Google Gemini

│   ├── ollama_provider.py      # Ollama (local)

│   ├── lmstudio_provider.py    # LM Studio (local)

│   └── factory.py              # Provider factory

├── data_model/

│   ├── schema.py               # Pydantic models

│   └── enums.py                # Category, Favorability enums

├── prompts/

│   ├── classification.py       # AI prompts for classification

│   ├── favorability.py         # AI prompts for scoring

│   ├── modification.py         # AI prompts for redrafting

│   └── extraction.py           # AI prompts for parsing

└── pages/

├── 1_Dashboard.py          # Upload + provider config

├── 2_Clause_Browser.py     # Filter + browse clauses

├── 3_Party_Analysis.py     # Favorability dashboard

├── 4_Modifications.py      # Clause rewriting workshop

└── 5_Reports.py            # Generate + download reports

# 10. Project Timeline

| Phase | Scope | Duration | Timeline |
| --- | --- | --- | --- |
| Phase 1 | Document Ingestion & Clause Extraction | 3-4 weeks | Weeks 1-4 |
| Phase 2 | Clause Classification & Filtering | 2-3 weeks | Weeks 5-7 |
| Phase 3 | Favorability Analysis | 2-3 weeks | Weeks 8-10 |
| Phase 4 | Clause Modification Engine | 3-4 weeks | Weeks 11-14 |
| Phase 5 | Reporting & Export | 2-3 weeks | Weeks 15-17 |
| Phase 6 | Testing, Polish & Deployment | 2 weeks | Weeks 18-19 |

Total Estimated Duration: 17-19 weeks (approximately 4.5 months)

Each phase produces a working, testable increment. Phase 1 alone delivers a usable contract parsing tool. Phases can be parallelized if multiple developers are available.

# 11. Key Design Decisions (Resolved)

| Decision | Resolution | Rationale |
| --- | --- | --- |
| Clause Segmentation | Hybrid: regex + AI fallback | Regex handles 80% of contracts fast; AI catches the rest. User gets speed for standard contracts, accuracy for complex ones |
| Classification Taxonomy | Fixed 8 categories (not customizable) | Keeps UI clean and filters predictable. Categories are broad enough to cover all contract types. Secondary categories handle overlap |
| Favorability Scoring | AI judgment with heuristic guardrails | Pure AI gives nuanced answers; heuristics catch obvious cases (e.g., unlimited liability = always red flag) even without AI |
| Redline Format | Side-by-side diff in UI + tracked changes DOCX for export | Best of both worlds: interactive review in app, standard legal format for sharing |
| Multi-party Contracts | Supported from day one (Party 1, 2, 3...N) | JVs and tripartite contracts are common; retrofitting multi-party support later would require major refactoring |
| Defined Terms | Auto-resolved from Definitions clause | Critical for accurate clause analysis; a clause referencing 'Confidential Information' needs the definition to assess its scope |
| Contract Type Detection | Auto-detect with user override | Type-specific heuristics improve classification accuracy (e.g., NDA vs Supply Agreement have different red flag patterns) |

# 12. Risk Mitigation

| Risk | Severity | Mitigation | Phase |
| --- | --- | --- | --- |
| Poorly formatted PDFs (scanned, image-only) | High | Tesseract OCR integration as fallback. User warning when OCR confidence is low | Phase 1 |
| AI hallucination in clause classification | Medium | Two-pass system: rule-based first, AI refines. Confidence scores displayed. User can override any classification | Phase 2 |
| Inaccurate favorability scoring | Medium | Heuristic guardrails catch obvious patterns. AI explains its reasoning per clause. User can adjust scores | Phase 3 |
| Modified clauses lose legal validity | High | AI prompted to maintain legal structure. Disclaimer: output is for review, not direct use without legal counsel | Phase 4 |
| Large contracts (100+ pages) slow processing | Medium | Chunked processing with progress indicators. Clause-by-clause pipeline, not whole-document. Caching of intermediate results | All |
| Offline AI quality insufficient | Low | Recommend Gemini for complex contracts. Offline mode clearly marked as 'Standard' accuracy. Quality comparison shown to user | All |

# 13. Immediate Next Steps

To begin development, execute the following in order:

- Set up the project repository with the directory structure from Section 9.

- Implement data_model/schema.py with all Pydantic models (Contract, Clause, Party, enums). This is dependency-free and defines the data contracts for all modules.

- Build ai_providers/ with the factory pattern from ProRFP. Test with at least one provider (Ollama recommended for initial development).

- Implement contract_parser/extract.py for PDF and DOCX ingestion. Test with 5-10 sample contracts of varying complexity.

- Build contract_parser/segment.py with the hybrid approach. This is the most technically challenging module in Phase 1.

- Create the Streamlit Dashboard page (upload + provider selection + party display).

- Wire everything together and test the Phase 1 pipeline end-to-end.

Phase 1 completion gives you a fully functional contract parser that can be demonstrated independently. Each subsequent phase adds a layer of intelligence on top of this foundation.

End of Execution Plan